## Slide 1: SOS Project
Final Status Report

## Slide 2: Project Overview:
Build a simple eBook reader
Special attention to readability and typography
Built with Python

## Slide 3: Why I am interested in this
I really enjoy using my iPad to read .ePub books
But I dislike the standard formats
I want to make my own eBook reader that is customizable to my own preferences
Eventually, I would like to implement advanced features like bookmarks the way I want

## Slide 4: “3-Step” Original Timeline
Researching .ePub format and parsing the files
Create a GUI to display the html files (the core book content)
Start adding advanced features such as bookmarks

## Slide 5: Accomplishments: Actual time line–2 steps
In reality, I only accomplished the first 2 steps of my original timeline.
I learned about the .ePub format, parsing the files with Beautiful Soup
I am using mobile Safari as my GUI to open the html, using JavaScript to change the CSS

## Slide 6: Why the change?
Step 1: Learning about the .ePub format was simple, and parsing with Beautiful Soup was fun and quick
Step 2: The frustration arrives! I only have an iPad, so I need the school computers to do heavy programming. Unfortunately, all the GUI’s I wanted to use, I did not have permission:
    ADA – You do not have permission to install, the administrator has been notified
    Windows – You cannot install, please enter admin password
    Library MAC – Your username is not in the root directory. The admin has been notified.
    Pythonanywhere.com – Individual users cannot install this module
    Kali Linux on Virtual Box – Downloaded WebKit2 instead of WebKit, steep learning curve

## Slide 7: Solution
Downloaded Pythonista 3 from the iOS store
The built-in WebView could not open the long html files
Decided to open the files in mobile Safari
Created JavaScript scripts to edit the htmls’ CSS

## Slide 8: Samples

## Slide 9: What I Learned
GUIs in Python are frustrating without a computer
.ePub is a wonderful format
Beautiful Soup makes parsing html/xml easy and fun
Evergreen’s computers/ADA are not good for installing
iPads are not good for deep coding
As the project grows, the style of my code goes down
It is difficult to stay on a timeline if I have never done a project before

## Slide 10: What to add next
Create a main menu
Implement an “open in” feature
Save the last reading spot
Create multiple bookmarks for each book